# Importing the project plan into Microsoft Planner

The honest starting point: Microsoft Planner has no “upload a file / import CSV” button. There’s no one‑click import. But there are three reliable ways to get this plan in, from fastest‑manual to fully‑automated. Pick one.

Helper files (generated alongside this guide):

- planner-tasks-by-bucket.txt — clean task names grouped by bucket (for Method A).

- planner-import.csv — every task with Priority, Duration (days), Owner, Checklist, Dependency and Reference columns (for Method B). Opens in Excel. Use the Duration column to set each task’s dates in the Timeline view (start the build on the content‑handover date and chain from there).

- PROJECT_PLAN_PLANNER.md — the full detail (checklists, owners, dependencies).

## Method A — Bucket‑by‑bucket paste ★ fastest, no tools

Planner lets you create many tasks at once by pasting a multi‑line list into a bucket. This is the quickest way in.

- In your plan, create the 7 buckets (columns), in this order: Initiation & Sign‑off · Content Intake & Build · Security & Integration · QA · Stakeholder Review & Sign‑off · Launch & Handover · Analytics & Privacy (final stage).

- Open planner-tasks-by-bucket.txt. For the first bucket, copy the task names under it (just the lines, not the === Bucket: … === header).

- In Planner, in that bucket click “+ Add task”, paste, and press Enter. Planner detects the line breaks and asks “Add N tasks?” — confirm. All the tasks for that bucket are created at once.

- Repeat for each of the 9 buckets.

- Enrich each task (this part is manual in Planner): open the task and add its Checklist, Assigned to, Priority, Start/Due dates and Label using the detail in PROJECT_PLAN_PLANNER.md / planner-import.csv.

Works in both classic Planner and the new Planner. It creates the task names; checklists/assignments/dates are added per task afterwards.

## Method B — Power Automate from the CSV ★ most complete (sets fields & checklists)

If you want the tasks created with their priority, checklist and notes already filled, use a Power Automate flow that reads planner-import.csv and creates the tasks. This needs a little comfort with Power Automate, but it’s the closest thing to a true import.

Prep 1. Create the 9 buckets in the plan first (the flow puts tasks into existing buckets). 2. Put planner-import.csv in OneDrive/SharePoint and save it as an Excel file with the data formatted as a Table (Power Automate’s Excel actions need a Table).

Build the flow (Power Automate → Create → Instant cloud flow): 3. Excel → “List rows present in a table” → point at your table. 4. Planner → “List buckets” (for your Plan) → use this to map each row’s Bucket name to its Bucket Id (a Filter array or a Switch on the bucket name). 5. Apply to each row → - Planner → “Create a task”: set Plan Id, Title = Task, Bucket Id (from step 4), Priority (map High→Important/Urgent, Medium→Medium, Low→Low), and Due date if you’ve added one. - Planner → “Update task details”: set Description = Reference, and add the Checklist by splitting the Checklist cell on " | " and adding each item. 6. Run the flow once. The 21 tasks appear in the right buckets with priority, checklist and notes.

Tips: map Owner (label) to a Planner label/category or to an assignee if you have the person’s account. Dependencies can’t be set by the Planner connector — add them in the Timeline view afterwards (Premium).

## Method C — Grid view paste (Planner Premium / Project for the web)

If you’re on Planner Premium, the Grid view behaves like a spreadsheet:

- Open the plan in Grid view.

- Paste task names into the Name column (one per line) — or type them — to create rows quickly.

- Set the Bucket column on each row, then fill Priority, Assigned To and Dates in the grid.

- Add Checklists in each task’s detail pane, and Dependencies in the Timeline view.

The Grid is faster than the Board for bulk entry, but Planner still doesn’t ingest the CSV directly — you’re pasting names and filling columns.

## What can’t be “imported” (add these after)

| Item | How to add |
| --- | --- |
| Checklists | Per task (Method A/C) or automatically via Method B’s “Update task details” |
| Dependencies | In the Timeline/Schedule view (Premium) — link finish‑to‑start along the critical path in PROJECT_PLAN_PLANNER.md |
| Assignments | Per task; map the Owner (label) column to real people |
| Goals | Create the 4 goals (Premium → Goals) and relate tasks to them |
| Labels | Create the colour labels once, then tag tasks |

## Recommendation

- Just want it in quickly? → Method A (paste per bucket), then enrich the few critical‑path tasks first.

- Want fields/checklists populated and you’ll reuse the plan? → Method B (Power Automate from the CSV).

- On Premium and comfortable with the grid? → Method C.

All three end up in the same place; they differ only in how much you fill in by hand versus up front. The detail to fill from is in PROJECT_PLAN_PLANNER.md.