Shaping Change — PAG Feedback Tracker

Consolidated from the PAG Word document (body + 6 margin comments), the PowerPoint review comments, and Anu’s covering email. Status reflects the current build. Key decision from the comments: keep the focus on Orion for this version and drop the player-as-community-leader framing.

Status key:  Done · To do — code · To do — design · To do — content (PVAW) · Needs decision · Future version · Process

A. Cross-cutting / framing

| ID | Feedback item | Source | Action / decision | Status | Owner |
| --- | --- | --- | --- | --- | --- |
| A1 | Keep the focus on Orion; remove references to "external action / the player as a community leader." | Word comment 1 & 4; PPT (Anu) | Reframe to Orion-only for this version — drop the player-as-leader angle in copy and structure. | To do — code | Dev + Content |
| A2 | Remove the optional readiness question ("how ready do you feel to lead positive change at home?") on the welcome page. | Word comment 5; PPT comment (Anu) | Remove the before/after readiness check-in from the welcome (and its closing echo). | To do — code | Dev |
| A3 | Grammar and tense consistency across all copy. | Word comment 1; Anu email | Full copy pass for consistent tense + grammar; easiest in the live/test build. | To do — code | Dev + Content |
| A4 | Replace "head of the family" with "his role in the family changes" (avoid reinforcing hierarchy). | Word body (x2) | Change wording on the changing-role screen. | To do — code | Dev |

B. Sound & audio

| ID | Feedback item | Source | Action / decision | Status | Owner |
| --- | --- | --- | --- | --- | --- |
| B1 | Align audio with outcomes — uplifting for positive choices, more sombre/reflective for less-healthy ones. | Word body; Victor (email) | Gently differentiate outcome cues; reconcile with the deliberately minimal audio. | Needs decision | Dev + you |
| B2 | Softer, subtler background music. | Word body | Already minimised the audio. | Done | — |
| B3 | Sound on/off toggle. | Word body | Already present on every screen. | Done | — |

C. Reflection & participation

| ID | Feedback item | Source | Action / decision | Status | Owner |
| --- | --- | --- | --- | --- | --- |
| C1 | Answer reflective questions and download responses as a PDF — "viewed very positively." | Word body; comment 3 area | Already shipped (personalised journey summary). | Done | — |
| C2 | Let players enter their own challenges / lived experiences. | Word body; comment 2 | Provide drop-down options in a future version. (Text box at the end) | Future version | Product |
| C3 | End-of-game space to share experiences of racism, discrimination, settlement. | Word body; comment 3 | Future; raises safety/moderation questions for DV content — scope with PVAW. | Future version | PVAW |

D. Character focus & navigation

| ID | Feedback item | Source | Action / decision | Status | Owner |
| --- | --- | --- | --- | --- | --- |
| D1 | Make it clearer when the player acts AS Orion vs. as a community leader. | Word body; comment 4 | Resolved by A1 — Orion-only; the "community leader" second point is not required. | To do — code | Dev |
| D2 | Strengthen the transition from Orion’s story into the rebuild/reflection section. | Word body | Add a clearer, Orion-focused bridge into the rebuild. | To do — code | Dev |
| D3 | Explain that some options are intentionally realistic-but-unhealthy — not "correct" answers. | Word body; comment 6 | Add short explainer text + note the possible impact of those choices. | To do — code | Dev |
| D4 | Reword "he digs in" — may not be universally understood. | Word body; slide 18 | Choose plainer wording for the escalation screen title/body. | To do — code | Dev |
| D5 | Character customisation (hairstyle, clothing, colour). | Word body | Nice-to-have; larger design feature. | Future version | Design |

E. Visuals & text density

| ID | Feedback item | Source | Action / decision | Status | Owner |
| --- | --- | --- | --- | --- | --- |
| E1 | Reduce text on the opening screen (especially for mobile). | Word body (x2) | Trim the welcome copy — aligns with the mobile/readability note. | To do — code | Dev |
| E2 | Make the black cloud more prominent; use the thought-bubble device more throughout. | Word body | Illustration change in the scene engine. | To do — design | Design/Dev |
| E3 | Add icons / visual supports for lower-English users (migration, loss of status). | Word body | Add supporting icons on the pressure screens. | To do — design | Design |

F. Screen-specific

| ID | Feedback item | Source | Action / decision | Status | Owner |
| --- | --- | --- | --- | --- | --- |
| F1 | Money worries: show Orion actively job-seeking with repeated rejection and overseas qualifications not recognised — structural barriers, not personal failure. Keep employment visible throughout. | PPT comment 102 (Ali); Word body | Copy now (structural framing); supporting visuals later. | To do — code | Dev + Design |
| F2 | A changing role: include Orion in the image but visually smaller than his wife and children. | PPT comment 103 (Ali); Word body | Illustration change on the changing-role screen. | To do — design | Design |
| F3 | Migration: show two pressure bubbles at once (migration + unemployment); add "Orion is not sure where to go and he has a choice to make." | Word body | Note tension with the earlier EAL "one pressure per screen" split — confirm direction. | Needs decision | Dev + you |
| F4 | Add belief examples before the belief step; normalise help-seeking earlier (add a "seek help" option). | Word body | Content addition; needs PVAW check (keep understanding ≠ excusing). | To do — content (PVAW) | Content + PVAW |
| F5 | "Who feels it?" → retitle "Family Experiences." | Word body | Rename the impact screen. | To do — code | Dev |
| F6 | Add "Orion’s Reasoning" for each behaviour option (they supplied the reasoning). | Word body | Content; handle carefully so it explains without excusing — PVAW check. | To do — content (PVAW) | Content + PVAW |
| F7 | Belief step: add more belief options and explore the drivers in greater depth (options supplied). | Word body | Content expansion of the "soil"; PVAW check. | To do — content (PVAW) | Content + PVAW |
| F8 | Clarify whether all three response pathways lead to the same page or to different outcomes. | Word body | Answer for Ali: confirm the branching behaviour. | Process | Dev → Ali |
| F9 | Belief step: strengthen "pressures remain the same, but we can choose different responses." | Word body | Copy tweak. | To do — code | Dev |
| F10 | Rebuild option: add "Making decisions together while remaining responsible." | Word body; slide 11 | Add option; PVAW check on wording. | To do — content (PVAW) | Content + PVAW |
| F11 | Show the benefits of healthier choices (more confidence, less stress, stronger relationships). | Word body; slide 12 | Copy addition on the positive-change screen. | To do — code | Dev |
| F12 | Make the key message explicit: pressures may continue, but seeking support builds healthier relationships. Could this be shown via images (shared decisions, counselling)? | Word body; slide 13 | Copy now; supporting images later. | To do — code | Dev + Design |
| F13 | Outcome: include "small changes still make a meaningful difference; positive change doesn’t require major actions." | Word body; slide 15 | Copy addition on the healing/mixed outcome. | To do — code | Dev |
| F14 | "What we learn" — the reflection questions need to be changed. | Word body; slide 20 | Revise the four reflection questions. | To do — content (PVAW) | Content |
| F15 | Leadership pledge: change the name; make commitments specific, visible and time-bound (e.g. "This month, I will…"). | Word body; slide 22 | Rename (Orion-focused) + add a time-bound prompt. | To do — code | Dev |

G. Process & next steps

| ID | Feedback item | Source | Action / decision | Status | Owner |
| --- | --- | --- | --- | --- | --- |
| G1 | Conduct user testing with men’s groups before launch. | Word body | Plan a testing round. | Process | you / AMES |
| G2 | Provide drop-down options for adding future versions. | Word comment 2 | Design for a later version. | Future version | Product |
| G3 | Anu to review the wireframe / beta next; Ali to answer remaining questions. | Anu email | Deliver an updated test build for review. | Process | Dev |